## Slide 1: Bus Announcement Updates
June 4, 2005

## Slide 2: Background & Context
December 2023 – Transit Information Makes Presentation to TAAC
  Bus Announcements Evaluation Key Finding: 5% of Bus announcement errors related to “Stop Requested” interruptions.
June 2023 – Product Manager hired
Stop Requested change tested Q4 2024 – Single bus
Stop Requested change Pilot Q1 2025 - A Line
Stop Requested change to remaining bus routes – April and May

## Slide 3: Deprioritize Stop Requested
What is it?
  When a rider requests a stop, any announcement playing continues.
  “Stop requested” announcement will play immediately following announcement.
What was our approach?
  First, test on a bus. Oct/Nov - 2024
  Then, pilot on A Line. Feb/Mar - 2025
    There was little to no rider confusion reported during the pilot.
    Operators reported little to no issues associated to the change.
    A test by riders in the TAAC community reported the change was helpful.
  Lastly, roll it out to the rest of the fleet. April/May 2025
Conclusion: this is an improvement!

## Slide 4: Ongoing Announcements Oversight
Regular audits of bus routes (announcement audits)
  Q1 summary: (Primary focus was BRT)
  a total of 399 announcements audited with 84% pass rate.
  3 buses reported significant gaps on the D Line, C Line and 75
    Headway based service may have impacted announcement quality.
    We’re checking into 2 buses serviced by MTS
  Q2 Audits in progress
    Approximately 105 announcements audited
    Shifting audits to local routes
Auditing Route Manager
  We review Route Manager to ensure data quality
    Address missing landmarks/points of interest
    Make sure routes are named correctly
    Clarify the right street is announced

## Slide 5: Strategic Improvements
Automate audio content production
  Automate the way new audio is created using text to speech technology
  Reduces dependence on human intervention
  Improves our agility to communicate via the spoken word to riders
Centralize the management of audio content
  Ensures that we have the most up to date and accurate data
  Makes it easy to distribute to broadcast systems
Evaluate the continued relationship with ARIA
  Contract review is part of the 5yr review cycle
  We will continue to have a service for low/no vision riders

## Slide 6: Questions